GOROSCOPE

Product Backlog & Gopher Needs Analysis

March 2026  |  Version 1.0

Purpose This document synthesises developer research, community feedback, and a code audit of the current Goroscope implementation to produce a prioritised task backlog. It is intended as the single source of truth for sprint planning. Each task carries a stable ID (TASK-XXX), priority tier (P0–P3), effort estimate, and acceptance criteria so it can be picked up directly by any contributor.

# 1  What Gophers Need

The following requirements were distilled from GitHub issues in the Go runtime repository, GopherCon session notes, Reddit r/golang threads, DataDog profiler-notes research, and the VS Code Go extension issue tracker. Each row identifies a concrete developer need and its primary source.

| Capability | What developers are asking for | Primary source / signal |
| --- | --- | --- |
| Partial deadlock detection | Goroutines waiting in a cycle where Go runtime itself does not panic | GitHub golang/go #25578, r/golang threads |
| Goroutine naming / labelling | pprof labels and SetGoroutineLabel visible in every view | GitHub golang/go #35178 |
| Lock contention matrix | Which mutex/channel has the most concurrent waiters at any point | IBM blog, DataDog go-profiler-notes |
| Goroutine leak detection | Heuristics for goroutines that never reach DONE within a timeout | Uber goleak, testify community |
| Hide runtime goroutines | Toggle to filter out internal Go runtime goroutines | VS Code Go ext issues #1797 |
| Goroutine creation hotspots | Call-site view: where are most goroutines being spawned | GopherCon 2021 profiling talk |
| Request / context correlation | Trace spans correlated to context.Context and request IDs | OpenTelemetry SIG, DataDog APM |
| Low-overhead continuous tracing | Near-zero overhead so tracing can stay on in production | Go 1.24 flight recorder blog |
| Goroutine sampling at scale | Limit profiling depth when goroutine count exceeds tens of thousands | VS Code Go ext issue #129 |
| Flame graph by goroutine | CPU time broken down per goroutine, not just per function | Brendan Gregg / pprof discussions |
| Multi-session comparison | Diff two captures to find regressions in concurrency behaviour | Community feature request threads |
| IDE integration | Stack-frame click opens source, JetBrains/GoLand parity | VS Code extension feedback |
| Homebrew / one-line install | brew install goroscope; zero manual build | Go tooling distribution norms |

# 2  Implementation Status

The table below maps each gopher need to its current state in Goroscope. Statuses use a four-value scale: DONE — fully shipped; PARTIAL — exists but incomplete; MISSING — not implemented; PLANNED — in the roadmap but not started.

| Feature / Gopher need | Status | Notes |
| --- | --- | --- |
| Live goroutine timeline (canvas) | DONE | Zoom, pan, heatmap, GMP strip, minimap |
| Goroutine state inspector | DONE | State, reason, resource, stack-at-segment, spawn tree |
| Deadlock hint detection | DONE | Cycle detection in resource graph, /api/v1/deadlock-hints |
| Filtering & search | DONE | State, reason, resource, text search, min-wait threshold |
| SSE live updates + ETag caching | DONE | EventSource with 3 s reconnect; 304 on unchanged data |
| Export: JSON, CSV, Chrome Trace | DONE | goroscope export; UI buttons; chrome://tracing format |
| Replay from .gtrace file | DONE | CLI replay + drag-drop upload in UI |
| CI check command (exit 1 on deadlock) | DONE | goroscope check ./capture.gtrace |
| VS Code extension scaffold | PARTIAL | Commands and webview exist; not published to marketplace |
| Goroutine naming / pprof labels | PARTIAL | labels.function shown in list; not first-class search axis |
| Lock contention detail | PARTIAL | Resource graph shows edges; no per-mutex waiter histogram |
| Partial deadlock detection | PARTIAL | Hints use heuristic cycle check; no cycle-blame chain |
| Canvas lane count | PARTIAL | Hardcoded slice(0,50); filtered list can be larger |
| Hide runtime goroutines toggle | MISSING | No filter for internal Go runtime goroutines |
| Goroutine leak detector mode | MISSING | No heuristic for never-completing goroutines |
| Request / context correlation | MISSING | context.Context IDs not propagated through trace |
| Goroutine creation hotspots | MISSING | No call-site aggregation view |
| CPU flame graph per goroutine | MISSING | pprof data not integrated with timeline |
| Multi-session comparison | MISSING | Single active session only |
| GoLand / JetBrains plugin | PLANNED | Mentioned in roadmap; not started |
| Homebrew / one-line install | PLANNED | Mentioned in roadmap; no formula yet |
| Frontend unit tests | PLANNED | Vitest smoke test only; html2canvas ESM blocks full suite |

# 3  Task Backlog

Tasks are grouped by priority tier. Each task carries a stable ID that should be referenced in commit messages and PR descriptions. Effort is a T-shirt estimate for a single Go+React developer with familiarity with the codebase.

| S (Small) | M (Medium) | L (Large) | XL (X-Large) | Effort key | Priority key |
| --- | --- | --- | --- | --- | --- |
| < 1 day | 1–3 days | 3–7 days | > 1 week | T-shirt sizing | P0 — Critical: directly limits core use-case P1 — High: top gopher requests P2 — Medium: quality of life P3 — Low: future growth |

### P0 — Critical

| ID | Pri | Effort | Title & Description | Why gophers want it |
| --- | --- | --- | --- | --- |
| TASK-001 | P0 | S | Remove hardcoded canvas slice(0,50) Timeline.tsx line 121 limits rendered lanes to 50. Replace with a canvas-level virtual row renderer that only draws goroutines whose Y range is within the visible viewport. Acceptance: 500 goroutines render without DOM explosion; scrolling is smooth. | Core use-case: inspecting apps with hundreds of goroutines. Current cap silently hides data. |
| TASK-002 | P0 | M | Goroutine leak detection mode Add a heuristic: a goroutine that has been in WAITING or BLOCKED state for longer than a configurable threshold (default 30 s) and whose state has not changed is flagged as a potential leak. Surface as a new filter preset 'Leaking' and a badge in the summary bar. Backend: engine.LeakCandidates(thresholdNS). Acceptance: given a program with a stuck goroutine, the badge appears within one poll cycle. | Uber goleak is the most-starred Go test helper precisely because goroutine leaks are painful to find manually. |
| TASK-003 | P0 | S | Hide runtime goroutines toggle Add a toggle button 'Hide runtime' in the Filters panel. When active, filter out goroutines whose labels.function starts with 'runtime.' or 'internal/' from both the list and the timeline. Acceptance: enabling the toggle removes runtime goroutines; disabling restores them; state persists in URL. | The single most-requested UX improvement in VS Code Go debugger issues: runtime goroutines add noise for application developers. |

### P1 — High priority

| ID | Pri | Effort | Title & Description | Why gophers want it |
| --- | --- | --- | --- | --- |
| TASK-004 | P1 | M | Lock contention histogram Extend the Resource Graph panel with a contention view: for each channel or mutex resource, compute the peak concurrent waiter count and average wait duration across the trace. Render a small bar chart per resource sorted by peak contention. API: new query param ?view=contention on /api/v1/resources/graph. Acceptance: the top-5 most-contended resources are visible and sortable. | IBM blog and DataDog profiler-notes both identify mutex contention visibility as a top-3 gap. |
| TASK-005 | P1 | L | Goroutine creation hotspot view Aggregate goroutine creation events by the spawn-site stack frame. Add a 'Hotspots' tab in the Inspector area showing a ranked table: call-site function, file:line, count of goroutines created. Clicking a row filters the timeline to goroutines spawned from that site. Requires exposing spawn-site frames from the engine. Acceptance: given worker-pool example, the pool-creator site appears at rank 1. | Runaway goroutine spawning is a common source of memory leaks; developers need to see the creation site, not just the current state. |
| TASK-006 | P1 | M | Partial deadlock blame chain Enhance FindDeadlockHints to produce a human-readable chain: 'G17 holds chan:0x... waiting for G42; G42 holds mutex:0x... waiting for G17'. Render the chain as a formatted block in the UI with clickable goroutine IDs. Acceptance: given a two-goroutine channel deadlock in example/trace_demo, the blame chain names both goroutines and resources. | Current hint says 'these goroutines might be in a cycle' but does not explain why, requiring manual cross-referencing. |
| TASK-007 | P1 | M | pprof label search axis Promote pprof labels to a first-class filter dimension. Add a 'Label' dropdown in Filters populated from the distinct label keys observed in the current session. Selecting key=value filters the goroutine list and timeline. Backend: index goroutines by label key-value pairs in the engine. Acceptance: a program using pprof.Do(ctx, labels.New('worker', 'true'), ...) can be filtered by worker=true. | pprof.Labels are the idiomatic Go way to attach semantic metadata to goroutines (GitHub #35178 discussion). |
| TASK-008 | P1 | S | VS Code extension — marketplace publish Publish the VS Code extension to the Open VSX Registry and VS Code Marketplace. Prerequisites: (a) extension correctly starts goroscope run and connects the webview, (b) stack-frame click calls vscode.workspace.openTextDocument. Acceptance: extension installable via 'ext install goroscope.goroscope'; basic run-and-inspect workflow functional. | IDE integration is a top-requested channel for developer tooling; Open VSX covers JetBrains Toolbox users too. |

### P2 — Medium priority

| ID | Pri | Effort | Title & Description | Why gophers want it |
| --- | --- | --- | --- | --- |
| TASK-009 | P2 | M | Request / context-ID correlation Allow the agent library to attach a request/trace-ID to a goroutine at creation time via a context value key (configurable). Store the ID alongside goroutine metadata and expose it in the inspector and as a filter. Acceptance: a net/http handler instrumented with agent.WithRequestID(ctx, r.Header.Get('X-Request-Id')) shows the ID in the inspector for that goroutine. | Observability platforms (Datadog, OTEL) rely on trace IDs; correlating goroutines to requests closes the gap between APM and runtime debugging. |
| TASK-010 | P2 | L | Multi-session capture diff Add a 'Compare' mode: load two .gtrace files side-by-side and highlight goroutines / segments that appear in one capture but not the other, or whose wait times changed by more than a configurable threshold. UI: split-panel timeline with colour overlay indicating regressions. Acceptance: comparing two captures of the worker-pool example — one with a fixed lock contention — shows the reduced BLOCKED time in green. | Developers need to validate that a code change actually improved concurrency behaviour. |
| TASK-011 | P2 | M | Flight-recorder integration (Go 1.25+) Use the new runtime/trace flight-recorder API (Go 1.25, see go.dev/blog/flight-recorder) as an alternative data source. Add a --flight-recorder flag to goroscope run that writes a rolling circular buffer instead of a full trace. Acceptance: goroscope run --flight-recorder ./app produces a valid session; memory overhead is measurably lower than full trace on the worker-pool benchmark. | Go blog explicitly positions flight recorder as the production-safe tracing mode; adopting it positions Goroscope for production use. |
| TASK-012 | P2 | S | Homebrew formula Create a Homebrew tap (github.com/Khachatur86/homebrew-goroscope) with a formula that downloads the pre-built binary for darwin-amd64 and darwin-arm64, verifies SHA-256, and places it in the PATH. CI: add a release workflow that builds binaries, generates checksums, and opens a PR to update the formula. Acceptance: brew install khachatur86/goroscope/goroscope; goroscope version succeeds on macOS. | One-line install is the distribution norm for Go developer tools (golangci-lint, goreleaser, etc.). |
| TASK-013 | P2 | M | Frontend unit tests (Vitest) Replace the current placeholder npm test with real Vitest tests. Cover: (a) computeNiceTicks returns clean tick values, (b) GoroutineRow renders state-pill with correct class, (c) filterAndSortGoroutines returns correct order, (d) formatDuration handles ns/µs/ms/s. Resolve html2canvas ESM conflict by mocking the module. Acceptance: npm test exits 0 with ≥15 passing assertions; runs in CI without a browser. | Frontend tests are listed as a blocker in the current CI file; the npm run test step currently echoes 'no frontend tests yet'. |
| TASK-014 | P2 | S | Memory cap and ring-buffer eviction Implement the bounded retention plan from NFR.md: cap raw event storage at --buffer-mb (default 256). When the cap is reached, evict the oldest timeline segments while keeping the most recent N stack snapshots per goroutine. Add a memory usage readout to the summary bar. Acceptance: running a long-lived program with --buffer-mb=64 does not cause RSS to grow unboundedly; old segments are pruned. | NFR specifies 256 MB default and 1 GB max; currently there is no cap, which risks OOM on high-frequency traces. |

### P3 — Low priority / future

| ID | Pri | Effort | Title & Description | Why gophers want it |
| --- | --- | --- | --- | --- |
| TASK-015 | P3 | XL | CPU flame graph per goroutine Integrate pprof CPU profile data alongside the execution trace. When both sources are available, render a flame graph panel in the Inspector for the selected goroutine showing its CPU stack during RUNNING segments. Use speedscope-compatible JSON as the interchange format. Acceptance: the flame graph appears for at least one goroutine in the worker-pool example when run with both --cpu-profile and trace enabled. | Developers frequently want to know not just that a goroutine was running, but what it was doing on-CPU. |
| TASK-016 | P3 | XL | GoLand / JetBrains plugin Create a JetBrains plugin (Kotlin, IntelliJ Platform SDK) that mirrors the VS Code extension: launches goroscope run, embeds the timeline webview via JCEF, and opens files at stack-frame line on click. Publish to JetBrains Marketplace. Acceptance: plugin installable in GoLand 2025.x; basic timeline visible; stack click navigates to source. | GoLand is the primary IDE for a significant share of professional Go developers; VS Code extension alone does not cover this audience. |
| TASK-017 | P3 | M | goroutine sampling for very large counts When goroutine count exceeds a threshold (default 5 000), switch to reservoir sampling: uniformly sample K goroutines from each state bucket (RUNNING, BLOCKED, etc.) so each state is represented proportionally. Add a visual indicator 'Showing N of M goroutines (sampled)'. Acceptance: opening a capture with 50 000 goroutines does not freeze the browser; list scrolls at 60 fps. | VS Code Go ext issue #129 reported 1 M goroutines causing freezes; sampling is the standard mitigation. |
| TASK-018 | P3 | S | SBOM generation and govulncheck in release Extend the CI release pipeline to: (a) run govulncheck ./... (already in .gitlab-ci.yml lint stage), (b) generate a CycloneDX SBOM via syft or similar, (c) attach the SBOM to the GitHub release artefacts. Acceptance: every tagged release has a .sbom.json attachment; govulncheck passes in CI. | Supply-chain security is increasingly required for tooling adopted in regulated environments. |

# 4  Suggested Sprint Order

The following sequence front-loads the P0 and high-visibility P1 tasks while parallelising complementary backend/frontend work. Each sprint ships something demonstrable.

| Sprint | Tasks | Rationale |
| --- | --- | --- |
| Sprint 1 (1 week) | TASK-001, TASK-003 | Remove canvas cap, hide-runtime toggle — both are small and immediately visible |
| Sprint 2 (1 week) | TASK-002, TASK-013 | Leak detector (M) + frontend tests (M) — backend and frontend in parallel |
| Sprint 3 (2 weeks) | TASK-004, TASK-005 | Lock contention histogram + creation hotspots — two related analysis features |
| Sprint 4 (1 week) | TASK-006, TASK-007 | Deadlock blame chain + pprof label filter — completes the 'partial' items |
| Sprint 5 (1 week) | TASK-008, TASK-012 | VS Code publish + Homebrew — distribution milestone |
| Sprint 6+ | TASK-009 → TASK-018 | Remaining P2/P3 features ordered by team capacity |